TRAINING MANAGEMENT SYSTEM

CHANGE REQUEST

CR-001

Application Navigation, Dashboard, Profile
and UI/UX Enhancement

| Document Attribute | Value |
| --- | --- |
| Document Status | APPROVED / BASELINED |
| Change Type | Functional Enhancement / UI-UX Enhancement |
| Priority | High |
| Source | User Review after Initial Development |
| Affected Roles | Participant, Staff, System Administrator |
| Version | 1.1 |
| Date | 7 October 2026 |
| Classification | Internal Project Document - Approved Requirements Baseline |

Prepared for controlled change assessment and approval

# 1. Document Governance

This document is the controlled record for the proposed change arising from post-development user review. It defines the business change, impact, acceptance expectations and the governance path required before implementation.

## 1.1 Document Control

| Control Item | Details |
| --- | --- |
| Document ID | TMS-CR-001 |
| Document Title | Application Navigation, Dashboard, Profile and UI/UX Enhancement |
| Document Owner | Adnan Syawgi |
| Prepared By | Project Delivery Team |
| Reviewers | Adnan Syawgi |
| Approver(s) | Adnan Syawgi |
| Repository | Project controlled documentation repository - Approved Requirements Baseline |
| Retention | Retain as the approved CR-001 requirements baseline with downstream requirements, design, implementation specification, testing and UAT evidence. |

## 1.2 Version History

| Version | Date | Author/Owner | Status | Change Summary |
| --- | --- | --- | --- | --- |
| 0.1 | 7 Oct 2026 | Project Delivery Team | Proposed | Initial CR created from user review following initial development. |
| 0.2 | 7 Oct 2026 | Project Delivery Team | For Review | Refined requirements, acceptance criteria and security behaviour; added session-expiry handling and open questions required before approval. |
| 0.3 | 7 Oct 2026 | Project Delivery Team | For Final Review | Incorporated stakeholder decisions OQ-CR-001 to OQ-CR-008; standardized Administrator terminology; added System Administrator self-service acceptance and clarified session-expiry UX. |
| 0.4 | 7 Oct 2026 | Project Delivery Team | Ready for Final Approval | Final review corrections: completed traceability, removed undefined accessibility dependency, clarified session-expiry logout destination, strengthened System Administrator self-service security control, clarified responsive-device baseline, and aligned change summary with resolved decisions. |
| 1.0 | 7 Oct 2026 | Adnan Syawgi | Approved / Baselined | Final approval completed. CR-001 approved by Adnan Syawgi and established as the approved requirements baseline for controlled downstream propagation. |
| 1.1 | 7 Oct 2026 | Adnan Syawgi | Approved / Baselined | Controlled security revision: replaced public System Administrator self-service registration with controlled one-time bootstrap using approved email verification. Public System Administrator self-registration is prohibited. Bootstrap is permanently disabled after successful initial administrator activation. Updated FR-CR-005, BR-CR-005, AC-003B, R-002, traceability and OQ-CR-001. |

## 1.3 Approval Record

| Role | Name | Decision | Date | Signature / Reference |
| --- | --- | --- | --- | --- |
| Business / Product Owner | Adnan Syawgi | Approved | 7 Oct 2026 | Approved by Adnan Syawgi |
| Solution Architect / Technical Lead | Adnan Syawgi | Approved | 7 Oct 2026 | Approved by Adnan Syawgi |
| QA / UAT Lead | Adnan Syawgi | Approved | 7 Oct 2026 | Approved by Adnan Syawgi |
| Project Sponsor / Authorized Approver | Adnan Syawgi | Approved | 7 Oct 2026 | Approved by Adnan Syawgi |

## 1.4 Governance Rules

CR-001 v1.1 is the approved change requirements baseline. It supersedes CR-001 v1.0 for downstream design, implementation specification, code changes and testing. All downstream artifacts shall remain traceable to this baseline.

Any material change to this approved baseline, including scope, security behaviour, role permissions, data requirements or acceptance criteria, shall be managed through formal change control and a new approved document version.

This approved CR-001 v1.1 baseline is the controlled source for the change requirements. It shall first be propagated into the project's approved Requirements Analysis, then into approved Design and Implementation Specification artifacts before code changes are implemented.

Implementation evidence, regression results and UAT evidence shall be retained with the change record before closure.

# 2. Change Request Summary

| Field | Details |
| --- | --- |
| Change Request ID | CR-001 |
| Title | Application Navigation, Dashboard, Profile and UI/UX Enhancement |
| Request Source | User Review after Initial Development |
| Priority | High |
| Disposition | APPROVED / BASELINED as v1.1 |
| Primary Objective | Provide a complete, role-appropriate application entry, navigation, dashboard, logout, profile and consistent Bootstrap-based user experience. |

# 3. Background and Business Rationale

The initial Training Management System was presented for user review. The review found that the implemented business functions are not yet supported by a complete application navigation experience. Users cannot conveniently enter through a common landing page, navigate between available functions, access role-oriented dashboards, explicitly log out, or manage profile information. The Participant and Staff experiences were also considered visually inadequate.

These observations introduce capabilities beyond the initial implementation baseline. They are therefore managed as a formal enhancement rather than direct code correction. The change is intended to improve usability and operational completeness without introducing unrelated training-management functionality.

# 4. User Review Findings

| ID | Area | Review Finding | Classification |
| --- | --- | --- | --- |
| UR-001 | Home Page | No home page to navigate to System Administrator, Staff or Participant login. | New Functional Requirement |
| UR-002 | Home Page | No navigation to create Participant / System Administrator accounts. | New Functional Requirement |
| UR-003 | Staff | No dashboard. | New Functional Requirement |
| UR-004 | Staff | No application navigation. | New Functional Requirement |
| UR-005 | Staff | No logout feature. | Functional / Security Requirement |
| UR-006 | Staff | No profile management. | New Functional Requirement |
| UR-007 | Participant | Current UI requires significant visual improvement. | UI/UX Enhancement |
| UR-008 | Participant | No dashboard / navigation. | New Functional Requirement |
| UR-009 | Participant | No logout feature. | Functional / Security Requirement |
| UR-010 | Participant | No profile management. | New Functional Requirement |
| UR-011 | System Administrator | No dashboard / navigation. | New Functional Requirement |
| UR-012 | System Administrator | No logout feature. | Functional / Security Requirement |
| UR-013 | System Administrator | No profile management. | New Functional Requirement |

# 5. Proposed Change

Enhance the Training Management System with a consistent application shell and role-appropriate user experience. The change shall introduce a public home page, role-specific navigation and dashboards, explicit logout functionality, profile management, Participant self-service account-creation navigation, controlled one-time initial System Administrator bootstrap with approved email verification, and a consistent responsive Bootstrap-based visual design. Public System Administrator self-registration is prohibited, and the bootstrap shall be permanently disabled after successful initial administrator activation.

Existing business functionality shall remain unchanged except where integration with the new navigation, authentication/session lifecycle or profile functionality requires controlled modification.

# 6. Proposed Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-CR-001 | The system shall provide a public Home Page as the primary unauthenticated entry point. | Must |
| FR-CR-002 | The Home Page shall provide clearly identifiable access to a common authentication screen for Participant, Staff and System Administrator users. | Must |
| FR-CR-003 | The common authentication screen shall perform role-aware routing after successful authentication. | Must |
| FR-CR-004 | The Home Page shall provide navigation to Participant self-service account creation. | Must |
| FR-CR-005 | The initial System Administrator shall be established through a controlled one-time bootstrap with approved email verification. Public System Administrator self-registration shall be prohibited. The bootstrap shall be permanently disabled after successful initial administrator activation. | Must |
| FR-CR-006 | After successful authentication, the system shall direct a Participant to the Participant landing page/dashboard. | Must |
| FR-CR-007 | After successful authentication, the system shall direct Staff to the Staff landing page/dashboard. | Must |
| FR-CR-008 | After successful authentication, the system shall direct a System Administrator to the System Administrator landing page/dashboard. | Must |
| FR-CR-009 | Each role dashboard shall provide navigation to all existing functions that the authenticated user is authorized to access, and no additional dashboard information is required. | Must |
| FR-CR-010 | The system shall allow an authenticated user to explicitly log out. | Must |
| FR-CR-011 | Logout shall invalidate the authenticated session and return the user to an approved unauthenticated page. | Must |
| FR-CR-012 | The system shall allow each authenticated user to view all profile data that the user supplied during account creation. | Must |
| FR-CR-013 | The system shall prevent editing of ID, NRIC/Passport and Name profile fields. | Must |
| FR-CR-014 | The system shall allow the authenticated user to update other profile fields supplied during account creation, subject to existing validation and authorization rules. | Must |
| FR-CR-015 | When an authenticated session expires, the system shall prevent further access to protected functions and display a warning pop-up containing a Logout button. Selecting Logout shall return the user to the approved unauthenticated page. | Must |
| FR-CR-016 | The system shall provide a consistent application layout including header, navigation, content area and user/session controls. | Must |

# 7. UI/UX and Accessibility Requirements

The qualitative feedback regarding visual appearance shall be converted into testable expectations. The revised user interface shall:

Use Bootstrap consistently across public and authenticated pages.

Provide responsive layouts suitable for desktop, tablet and mobile use.

Use consistent typography, spacing, forms, buttons, cards, tables, alerts and validation messages.

Clearly identify the current page and the navigation options available to the authenticated role.

Provide consistent success, warning and error feedback.

Support keyboard-accessible controls, meaningful labels, visible focus states and clear validation messages.

Use sufficient visual contrast and avoid relying solely on color to communicate status.

Dashboard Definition: For CR-001, a dashboard means a role-specific authenticated landing page that provides navigation and approved existing information/functions. It does not authorize new KPIs, analytics, charts, reports or business processes.

# 8. Proposed Navigation Model

Public Home
  ├─ Participant Login
  │    ├─ Create Participant Account
  │    └─ Participant Dashboard
  │         ├─ Programs
  │         ├─ My Registrations
  │         ├─ Profile
  │         └─ Logout
  ├─ Staff Login
  │    └─ Staff Dashboard
  │         ├─ Existing Staff Functions
  │         ├─ Profile
  │         └─ Logout
  └─ System Administrator Login
       └─ System Administrator Dashboard
            ├─ Existing Administration Functions
            ├─ Profile
            └─ Logout

Initial System Administrator Provisioning (non-public)
  └─ Controlled one-time bootstrap
       ├─ Approved email verification
       ├─ Initial System Administrator activation
       └─ Permanent bootstrap disablement after successful activation

Exact menu items under each dashboard shall be derived from already approved role permissions and implemented functions. A dashboard does not authorize new reports, KPIs, charts or business processes.

# 9. Business Rules

| ID | Business Rule |
| --- | --- |
| BR-CR-001 | Navigation shall be role-based. A user shall not gain access to an unauthorized function by manually entering its URL. |
| BR-CR-002 | Only authenticated users shall access authenticated dashboards and profile functions. |
| BR-CR-003 | Logout shall invalidate the applicable authenticated session. |
| BR-CR-004 | Each user may view all profile data supplied during account creation; ID, NRIC/Passport and Name are read-only. |
| BR-CR-005 | Participant account creation is self-service. Public System Administrator self-registration is prohibited. The initial System Administrator shall be established only through the controlled one-time bootstrap with approved email verification, and the bootstrap shall be permanently disabled after successful initial administrator activation. |
| BR-CR-006 | UI navigation visibility shall not replace server-side authorization; protected functions must enforce authorization independently. |
| BR-CR-007 | An unauthenticated request to a protected page shall not expose protected information and shall require authentication. |
| BR-CR-008 | An authenticated user who is not authorized for a protected function shall be denied access even when the protected URL is entered directly. |
| BR-CR-009 | Session expiry shall be enforced independently of UI navigation; a warning pop-up with a Logout button shall be shown and protected access shall remain blocked. |
| BR-CR-010 | Participant, Staff and System Administrator shall use a common authentication screen with role-aware routing. |
| BR-CR-011 | Each role navigation menu shall expose all existing functions accessible to that authenticated role and shall not expose unauthorized functions. |

# 10. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-CR-001 | Usability | Navigation and page layout shall be consistent and understandable across supported user roles. |
| NFR-CR-002 | Responsive Design | Public and authenticated pages shall use responsive Bootstrap layouts supporting Google Chrome and Safari on desktop and normal modern mobile-phone viewports, with Samsung Galaxy S25 and iPhone 17 used as representative mobile-device baselines. Responsive behavior shall not depend on device-model detection; the named devices define representative testing baselines for equivalent viewport sizes. |
| NFR-CR-003 | Accessibility | Interactive controls shall support keyboard operation, meaningful labels, visible focus states, readable validation feedback, sufficient visual contrast, and shall not rely solely on color to communicate meaning. |
| NFR-CR-004 | Security | Navigation, dashboards, profile functions and logout shall not weaken authentication or server-side authorization. |
| NFR-CR-005 | Maintainability | Shared layout and navigation elements shall be implemented as reusable components/templates where supported by the approved design. |
| NFR-CR-006 | Compatibility | The user interface shall support Google Chrome and Safari and shall be tested using representative desktop and mobile viewport sizes, including Samsung Galaxy S25 and iPhone 17. |

# 11. Impact Assessment

| Area | Impact | Assessment |
| --- | --- | --- |
| Requirements | High | Multiple new functional and non-functional requirements are introduced. |
| Design | High | New screens, navigation flows, dashboard components, profile operations, logout flow, authorization considerations and revised UI artifacts are required. |
| Database | Low–Medium | Dashboard/navigation/logout may not require new business tables. Profile management may require changes depending on existing data structures. |
| Backend | Medium | Profile operations and logout/session handling may require new or modified routes/services/middleware. |
| Frontend | High | Home page, application shell, dashboards, navigation, profile pages and responsive Bootstrap styling are required. |
| Security | Medium–High | Role-based access, session termination and administrator provisioning must be reviewed. |
| Testing | High | Regression, navigation, authorization, logout, profile, role-access, UI and negative-security testing are required. |

# 12. Scope

## 12.1 In Scope

Public home / landing page.

Role-specific dashboard / landing pages.

Role-based navigation and common authenticated application shell.

Logout and authenticated-session termination.

Profile viewing and authorized profile editing.

Participant account-creation navigation.

Controlled one-time initial System Administrator bootstrap with approved email verification; no public System Administrator self-registration; permanent bootstrap disablement after successful initial administrator activation.

Bootstrap-based responsive UI improvements and integration of existing functions into the new navigation structure.

## 12.2 Out of Scope

New training-management business processes unrelated to this change.

New user roles.

New payment functionality.

New reports, analytics, KPIs or charts solely to populate dashboards.

New notification mechanisms.

Changes to existing business rules unrelated to navigation, profile or session handling.

# 13. Acceptance Criteria

| ID | Acceptance Criterion |
| --- | --- |
| AC-001 | A public Home Page is available and provides the approved application entry points. |
| AC-002 | Participant, Staff and System Administrator users can access the common authentication screen. |
| AC-003A | The Home Page provides Participant self-service account-creation navigation. |
| AC-003B | The initial System Administrator can be activated only through the controlled one-time bootstrap after approved email verification; no public System Administrator self-registration is available; after successful initial administrator activation, the bootstrap cannot be reused. |
| AC-004A | Successful Participant authentication opens the Participant landing page/dashboard. |
| AC-004B | Successful Staff authentication opens the Staff landing page/dashboard. |
| AC-004C | Successful System Administrator authentication opens the System Administrator landing page/dashboard. |
| AC-005A | Each role dashboard/navigation exposes all existing functions the authenticated role is authorized to access. |
| AC-005B | Participant users cannot access Staff-only functions through navigation or direct protected URLs. |
| AC-005C | Staff users cannot access System Administrator-only functions unless authorized. |
| AC-006A | After logout, the previous authenticated session cannot be reused to access a protected function. |
| AC-006B | When a session expires, protected access is blocked and a warning pop-up containing a Logout button is displayed. Selecting Logout returns the user to the approved unauthenticated page. |
| AC-007A | An authenticated user can view all profile data supplied during account creation. |
| AC-007B | ID, NRIC/Passport and Name are displayed as non-editable profile fields. |
| AC-007C | Other profile fields supplied during account creation can be updated subject to existing validation and authorization rules. |
| AC-008 | Existing approved business functions remain operational after implementation of CR-001. |
| AC-009 | Affected pages use a consistent responsive Bootstrap-based layout in Google Chrome and Safari, including representative Samsung Galaxy S25 and iPhone 17 mobile viewports. |
| AC-010 | Regression and UAT evidence confirms that CR-001 introduces no unauthorized functionality or role access. |

# 14. Risks and Controls

| ID | Risk | Rating | Control / Mitigation |
| --- | --- | --- | --- |
| R-001 | Unauthorized access introduced through navigation changes | High | Retain server-side authorization; perform negative access testing. |
| R-002 | Unauthorized acquisition or reuse of System Administrator bootstrap capability | High | Prohibit public System Administrator self-registration. Establish the initial System Administrator only through controlled one-time bootstrap with approved email verification. Permanently disable bootstrap after successful initial administrator activation and verify that subsequent bootstrap attempts are denied. |
| R-003 | Dashboard scope expands into unapproved reporting functionality | Medium | Limit dashboards to approved navigation/landing content unless separately approved. |
| R-004 | Profile editing permits changes to protected identity/security fields | High | Define editable fields explicitly and enforce authorization/validation server-side. |
| R-005 | UI changes break existing workflows | Medium | Execute regression testing against all existing approved functions. |
| R-006 | Inconsistent layouts increase maintenance cost | Medium | Use reusable Bootstrap layout/navigation components per approved design. |

# 15. Change Propagation and Delivery Governance

The change shall follow the controlled engineering chain below. No stage shall silently replace an approved upstream decision.

| Step | Gate / Activity | Required Outcome |
| --- | --- | --- |
| 1 | Change Request Approval | Confirm the incorporated stakeholder decisions, then approve and baseline the clarified scope, requirements and constraints. |
| 2 | Requirements Update | Update approved requirements and trace new FR/BR/NFR/acceptance criteria to CR-001. |
| 3 | Requirements Approval | Business/Product Owner confirms the revised requirements baseline. |
| 4 | Design Update | Update architecture/design, UI wireframes, workflows, authorization model and affected data/API design. |
| 5 | Design Approval | Architecture/Technical Lead confirms design traceability and security considerations. |
| 6 | Implementation Specification Update | Define exact routes, request/response behaviour, session/logout behaviour, files/components, database changes and validation. |
| 7 | Implementation | Modify code only from approved artifacts. |
| 8 | Code Review & Security Review | Verify correctness, authorization, session handling, maintainability and absence of unapproved scope. |
| 9 | Regression & UAT | Run existing regression tests plus CR-001 acceptance tests and capture evidence. |
| 10 | Closure | Obtain business acceptance, update document status and baseline version history. |

# 16. Traceability Matrix

| Review Source | Requirement(s) | Design / Change Area | Acceptance |
| --- | --- | --- | --- |
| UR-001 | FR-CR-001 to FR-CR-003 | Home page / common authentication / role routing | AC-001, AC-002, AC-004A-C |
| UR-002 | FR-CR-004, FR-CR-005 | Participant self-service account creation / controlled initial System Administrator bootstrap | AC-003A-B |
| UR-003/004/008/011 | FR-CR-006 to FR-CR-009 | Role landing pages / authorized navigation | AC-004A-C, AC-005A-C |
| UR-005/009/012 | FR-CR-010, FR-CR-011, FR-CR-015 | Logout / session lifecycle | AC-006A-B |
| UR-006/010/013 | FR-CR-012 to FR-CR-014 | Profile view/edit restrictions | AC-007A-C |
| UR-007 | FR-CR-016; NFR-CR-001 to NFR-CR-003, NFR-CR-006 | Common responsive Bootstrap UI | AC-009 |

# 17. Resolved Decisions

The following stakeholder decisions form part of the approved CR-001 v1.1 change baseline. OQ-CR-001 has been superseded by the approved controlled-bootstrap security decision; all other decisions remain unchanged.

| ID | Approved Decision | Status |
| --- | --- | --- |
| OQ-CR-001 | SUPERSEDED — Initial System Administrator shall be established through controlled one-time bootstrap with approved email verification. Public System Administrator self-registration is prohibited. Bootstrap is permanently disabled after successful initial administrator activation. | Superseded / Resolved in v1.1 |
| OQ-CR-002 | Each role may view all data entered during account creation. ID, NRIC/Passport and Name are not editable; other entered profile fields are editable subject to existing validation and authorization. | Resolved |
| OQ-CR-003 | Participant, Staff and System Administrator shall use a common authentication screen with role-aware routing. | Resolved |
| OQ-CR-004 | No additional dashboard information is required beyond navigation and existing approved functions. | Resolved |
| OQ-CR-005 | On session expiry, display a warning pop-up with a Logout button and block further protected access. | Resolved |
| OQ-CR-006 | Each role navigation menu shall contain all existing functions accessible to that role. | Resolved |
| OQ-CR-007 | Supported baseline: Google Chrome and Safari; responsive testing shall include normal modern mobile-phone sizes represented by Samsung Galaxy S25 and iPhone 17. | Resolved |
| OQ-CR-008 | Administrator terminology is standardized to System Administrator in CR-001. No separate Administrator role is introduced by this change request. | Resolved |

# 18. Approval Decision

Approval decision: APPROVED / BASELINED AS v1.1.

All stakeholder decisions recorded in Section 17, including the superseding System Administrator bootstrap decision, have been confirmed and incorporated. CR-001 is approved and baselined as version 1.1 on 7 October 2026 by Adnan Syawgi. This document supersedes CR-001 v1.0 as the approved change requirements baseline. The approved baseline shall now be propagated into the Requirements Analysis before any downstream design or implementation updates.

# 19. Closure Criteria

Section 17 decisions are confirmed; CR-001 v1.1 is approved and baselined on 7 October 2026 and supersedes v1.0.

Requirements, design and implementation specification are updated and approved.

Implementation is traceable to approved CR requirements.

Code review and security-relevant checks are completed.

Regression testing and CR acceptance criteria pass.

UAT approval is recorded.

Version history and approval record are updated to final status.